TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story: Present the project progress to the lecturer for final validation and collect detailed feedback on all aspects of the work completed so far. Sprint: Final Feedback & Foundation (4-5 August) User Story: Design a professional logo that accurately represents the ActiveEdge brand identity and core values. User Story: Source and curate high-quality product images to enhance the website's visual appeal and make the platform feel authentic and credible. User Story: Expand specific sections of the website (e.g., About, Services, Features) to provide more comprehensive information based on lecturer feedback. Sprint: Visual Assets (5 August) | Transitioning from the static prototype into a fully functional website, applying all feedback from the ground up to build a robust, scalable, and maintainable foundation. Implementing the core structural layout of the website including header, navigation, footer, and content hierarchy with full responsiveness across all device sizes. Collaboratively mapping out the solution architecture: finalising the database schema, defining RESTful API endpoints, selecting appropriate front-end frameworks, and planning cloud hosting infrastructure. Assigning and coordinating individual tasks across the team: front-end developers focusing on UI components and user flows, back-end members setting up the server environment and database connections, and content creators populating pages with text and media assets. Conducting regular integration checks to ensure all separate components work seamlessly together before the next review. | 4 August: Successfully presented the project's current progress to the lecturer. The session yielded crucial feedback, including brand logo to establish identity, additional product imagery to make the site feel more professional. All feedback points were thoroughly recorded and prioritised. 5 August: Made the strategic decision to divert away from the prototype and fully commit to building the website. Established the foundational codebase, folder structure, and development environment, ensuring lecturer feedback was incorporated. 6 August: Team members made steady, measurable progress on their allocated components. Front-end achieved a consistent, responsive layout across multiple screen sizes, back-end established initial database connections and basic API routes, and content was drafted for the main landing pages. Regular code integrations and sync meetings kept everything aligned and prevented merging conflicts. 7 August: Shifted focus to high-level strategic planning. Reviewed and formalised the milestones for the business model canvas alongside the technical solution architecture milestones. Established a clear, phased roadmap with assigned owners, deadlines, and success criteria for each checkpoint moving forward. |
| User Story: Develop and fully document the Business Model to clearly articulate the value proposition, target audience, revenue streams, and cost structure. User Story: Define the Solution Architecture, including technical stack selection, data flow diagrams, system component breakdown, and third-party integrations. Sprint: Architecture & Model (7 August) Document clear checkpoints, success criteria, and ownership for both technical development milestones and business alignment objectives. |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the website foundation, integrate the new logo and product images, and finalise the business model and solution architecture milestones to ensure a seamless transition from prototype to fully functional website. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No - all tasks related to the website transition, asset creation, and milestone planning are tracked on the board. |
| - What do we need to finish as a team? | Finalise the initial website framework, compile the milestone documentation, and align the technical architecture with the business model for a smooth development phase. |
| - Are there any bottlenecks or blockers to the flow of work? | Shifting from prototype to functional website required careful foundational work, but we addressed this proactively. Sourcing the logo and product images was a minor challenge, but we assigned members to handle these assets efficiently. |

LOGBOOK

| Date: | 3 August 2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Online Classes |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 4 August 2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Walked the lecturer through where the project currently stands to gather final feedback. Came away with clear direction to create a professional logo, source additional product images, and flesh out several sections of the website. |
|  | - What am I planning to complete between now and the next standup? | Start shifting effort away from the prototype and into building the real website, weaving in all the feedback from the outset so we don't have to redo work later. |
|  | - What are my impediments (or risks or problems)? | Finding and producing the logo and product images could eat up time, so we've put specific team members on those assets to keep things moving efficiently. |

| Date: | 5 August 2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Moved away from the prototype and into actually building the website. Applied the lecturer's feedback to lay a solid foundation, which should stop us from needing any major, disruptive changes later in the project. |
|  | - What am I planning to complete between now and the next standup? | Keep adding structured content to the website, confirm the layout holds up responsively, and lock in the remaining design elements. |
|  | - What are my impediments (or risks or problems)? | No major blockers to report - getting the foundation sorted early has reduced future risk and left us with a clear path ahead. |

| Date: | 6 August 2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | The team kept pushing forward on their individual pieces - front-end layout, back-end logic, and content population - with steady progress being made across the board. |
|  | - What am I planning to complete between now and the next standup? | Get ready for Friday's milestone review by pulling together everything achieved so far and checking it lines up with the business goals and technical roadmap. |
|  | - What are my impediments (or risks or problems)? | Juggling code merges happening at the same time takes clear communication, but our daily sync kept it under control. |

| Date: | 7 August 2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Dug into the key milestones for both the business model and the solution architecture, and laid out clear checkpoints so the technical build stays aligned with business objectives and stakeholder needs. |
|  | - What am I planning to complete between now and the next standup? | Wrap up the milestone documentation and map out next sprint's deliverables, building on the current state of the website foundation and asset readiness. |
|  | - What are my impediments (or risks or problems)? | Weighing up business expectations against what's technically feasible was a bit tricky, but through open discussion we landed on a roadmap that's both realistic and achievable. |